# NXTUP (MVP) – Product Requirements & Engineering Handoff

### TL;DR

NXTUP is a terminal-inspired task management platform that transforms executive productivity by treating task orchestration like code deployment—clean, efficient, and powerful. The MVP delivers a keyboard-first experience with drag-and-drop cards, Quick Entry commands, and intelligent task flows that help executives and teams move faster than traditional project management tools.

## Goals

### Business Goals

- Achieve 100+ active users within 30 days of MVP launch with 70%+ weekly retention

- Generate $10K MRR within 6 months through freemium model targeting executive teams

- Establish product-market fit with 40%+ "very disappointed" score in Sean Ellis test

- Capture 5% market share of terminal-inspired productivity tools within 12 months

- Build foundation for enterprise sales pipeline with team collaboration features

### User Goals

- Reduce task management overhead by 50% through keyboard-first interactions

- Achieve inbox zero daily with streamlined task triage and Quick Entry commands

- Maintain clear visibility of priorities across projects without context switching

- Execute complex workflows with terminal-style efficiency and precision

- Collaborate seamlessly with team members using shared boards and real-time updates

### Non-Goals

- Advanced project management features like Gantt charts or resource allocation

- Complex integrations with CRM or accounting systems in MVP

- Mobile app development (web-responsive only for MVP)

## User Stories

Executive/Leader

- As an executive, I want to quickly capture tasks via Quick Entry commands, so that I can maintain focus during meetings without losing important action items

- As a leader, I want to see all team priorities in a unified inbox, so that I can make informed decisions about resource allocation

- As a busy professional, I want keyboard shortcuts for all actions, so that I can manage tasks without interrupting my workflow

- As a strategic thinker, I want to tag and categorize tasks effortlessly, so that I can track progress across different initiatives

- As a delegator, I want to assign tasks with clear context, so that my team understands priorities and expectations

Team Member/Contributor

- As a team member, I want to see my assigned tasks in priority order, so that I can focus on what matters most

- As a contributor, I want to update task status with simple commands, so that I can quickly communicate progress

- As a collaborator, I want to see real-time updates from teammates, so that I can coordinate effectively

- As an individual contributor, I want to duplicate recurring tasks easily, so that I can maintain consistent workflows

Administrator/Operations

- As an admin, I want to manage team permissions and board access, so that I can maintain security and organization

- As an operations manager, I want to track team velocity and completion rates, so that I can optimize processes

## Functional Requirements

Core Task Management (Priority: High)

- Quick Entry: Terminal-style command input with / commands for rapid task creation

- Card System: Draggable task cards with expandable details and status indicators

- Inbox Management: Centralized task triage with Done/Undo functionality and smart filtering

- Tagging System: Dynamic tag creation and assignment with keyboard shortcuts

- Search Functionality: Real-time task search with tag and status filtering

User Interface (Priority: High)

- Terminal Aesthetics: Dark theme with monospace fonts and terminal-inspired design language

- Keyboard Navigation: Complete keyboard control with vim-like shortcuts and command palette

- Drag & Drop: Intuitive card repositioning across columns and boards

- Responsive Layout: Mobile-friendly design with touch-optimized interactions

- Toast Notifications: Real-time feedback for all user actions and system updates

Collaboration Features (Priority: Medium)

- Shared Boards: Team workspace creation with permission-based access control

- Real-time Updates: Live synchronization of task changes across team members

- Assignment System: Task delegation with clear ownership and notification system

- Activity Feed: Chronological log of team actions and task updates

Data Management (Priority: Medium)

- Auto-save: Continuous data persistence without manual save requirements

- Task History: Version tracking for task changes and completion status

- Bulk Operations: Multi-select functionality for batch task operations

- Export Capabilities: Task list export in common formats for external use

## User Experience

Entry Point & First-Time User Experience

- Users access NXTUP through web browser with email signup and immediate board creation

- Onboarding includes 3-step tutorial: Quick Entry demo, keyboard shortcuts overview, and first task creation

- Welcome screen features terminal-style animation with typing effect showcasing key commands

- Sample tasks pre-populated to demonstrate card interactions and workflow concepts

Core Experience

- Step 1: User lands on main dashboard with empty inbox and Quick Entry prompt

  - Clean terminal-dark interface with /help command prominently displayed

  - Cursor blinking in command input field to encourage immediate interaction

  - Success state shows first task creation with celebratory micro-animation

  - Error handling for invalid commands with helpful suggestions

- Step 2: Task creation via Quick Entry command (/task "Review Q4 budget" #finance @urgent)

  - Real-time parsing of command syntax with visual feedback

  - Auto-complete suggestions for tags and assignees based on board history

  - Card appears in inbox with parsed metadata (tags, priority, assignee)

  - Confirmation toast with keyboard shortcut reminder for editing

- Step 3: Task organization through drag-and-drop to status columns

  - Smooth card transitions with physics-based animations

  - Drop zones highlight when dragging with clear visual feedback

  - Column headers update with task counts and progress indicators

  - Auto-save confirmation with subtle visual cue

- Step 4: Task management using keyboard shortcuts and quick actions

  - x key for done/undo toggle with immediate visual state change

  - /last command to quickly access recently modified tasks

  - /duplicate for task replication with auto-incremented naming

  - Tag creation on-the-fly with # prefix and instant categorization

- Step 5: Inbox processing and daily task triage

  - Unified view of all pending tasks with smart prioritization

  - Quick keyboard navigation (j/k for up/down, enter to expand)

  - Batch selection with shift+click for bulk operations

  - Clear visual hierarchy with typography and spacing variations

Advanced Features & Edge Cases

- Offline functionality with sync queue for network interruptions

- Keyboard accessibility compliance with screen reader support

- Empty state management with helpful prompts and suggested actions

- Data conflict resolution for concurrent editing scenarios

UI/UX Highlights

- High contrast ratio (4.5:1) for accessibility compliance with WCAG 2.1 AA standards

- Consistent 8px grid system for precise alignment and visual rhythm

- Smooth 150ms transitions for all interactive elements to maintain responsive feel

- Focus indicators for keyboard navigation with 2px accent border

- Loading states with skeleton screens to prevent layout shift

- Error boundaries with graceful degradation and recovery suggestions

## Narrative

Sarah, a startup CEO, starts her day buried in Slack messages, email threads, and scattered sticky notes. She has three board meetings this week, a product launch next month, and a team of 12 people depending on her direction. Traditional task managers feel like adding another layer of complexity to her already overwhelming workflow.

With NXTUP, Sarah opens her laptop and immediately types /task "Finalize Series A deck" #fundraising @high. The task appears instantly in her inbox. During her morning standup, she quickly adds /task "Review engineering sprint goals" #team @today without breaking the flow of conversation. When priorities shift mid-day, she drags cards between columns like rearranging code blocks—intuitive, immediate, and precise.

By lunch, Sarah has processed her entire inbox using keyboard shortcuts, delegated three critical tasks to her team with clear context, and maintained complete visibility of her strategic priorities. Her team sees real-time updates, knows exactly what needs attention, and can focus on execution rather than status meetings.

The result: Sarah reclaims 90 minutes daily, her team operates with unprecedented clarity, and the startup maintains its fast-moving culture while scaling effectively. NXTUP transforms task management from a necessary evil into a competitive advantage.

## Success Metrics

### User-Centric Metrics

- Task Completion Rate: 80%+ of created tasks marked complete within 7 days

- Daily Active Usage: Average 15+ tasks processed per active user per day

- Keyboard Shortcut Adoption: 70%+ of power users utilizing 5+ keyboard commands weekly

- Session Duration: Average 8-12 minutes per session indicating focused, efficient usage

### Business Metrics

- User Activation: 75%+ of new users create 10+ tasks within first 7 days

- Revenue per User: $15+ monthly ARPU from premium features (shared boards, advanced search)

- Conversion Rate: 20%+ free-to-paid conversion within 30-day trial period

- Team Expansion: 40%+ of individual users invite teammates within 60 days

### Technical Metrics

- Response Time: <100ms for all core interactions (task creation, drag-drop, search)

- Uptime: 99.9% availability with <30 second recovery from failures

- Error Rate: <0.5% of user actions result in error states

- Data Sync: Real-time updates delivered within 200ms across all connected clients

### Tracking Plan

- User clicks on Quick Entry command input

- Task creation events with metadata (tags, priority, assignee)

- Keyboard shortcut usage frequency and command popularity

- Drag-and-drop interactions and card repositioning patterns

- Search query volume and result click-through rates

- Page load times and performance bottleneck identification

- Team invitation sends and acceptance rates

- Feature adoption rates for advanced functionality

## Technical Considerations

### Technical Needs

- Frontend: React-based SPA with TypeScript, shadcn/ui component library, and Tailwind CSS for styling

- Backend: Supabase for authentication, real-time database, and API endpoints with Row Level Security

- State Management: Zustand for client-side state with optimistic updates and conflict resolution

- Search: Basic full-text search implementation with tag and metadata filtering capabilities

- Real-time: WebSocket connections for live collaboration and task synchronization

### Integration Points

- Supabase Auth for user management and session handling

- Supabase Realtime for live updates and collaborative features

- Browser APIs for keyboard event handling and drag-and-drop functionality

- LocalStorage for offline capability and user preferences

- Web APIs for clipboard access and file handling

### Data Storage & Privacy

- PostgreSQL database via Supabase with encrypted data at rest

- User data isolated through Row Level Security policies preventing cross-team access

- GDPR compliance with user data export and deletion capabilities

- Session management with secure JWT tokens and automatic expiration

- Minimal data collection focused on core functionality and usage analytics

### Scalability & Performance

- Expected load: 1,000 concurrent users with 10,000+ daily task operations

- Client-side caching with React Query for optimized data fetching

- Database indexing on task status, tags, and user assignments for fast queries

- CDN distribution for static assets and global performance optimization

- Horizontal scaling through Supabase's managed infrastructure

### Potential Challenges

- Real-time sync conflicts during concurrent editing requiring operational transformation

- Keyboard event conflicts with browser shortcuts necessitating careful event handling

- Mobile drag-and-drop implementation complexity for touch interactions

- Database query optimization for large task datasets and complex filtering

- User onboarding friction requiring intuitive terminal command discovery

## Milestones & Sequencing

### Project Estimate

Medium Project: 3-4 weeks for MVP development with core functionality and basic collaboration features.

### Team Size & Composition

Small Team: 2 total people

- 1 Full-stack Developer (React/TypeScript/Supabase)

- 1 Product Designer/Manager (UI/UX and product decisions)

### Suggested Phases

Phase 1: Core MVP (2 weeks)

- Key Deliverables: Full-stack developer implements task CRUD, Quick Entry commands, drag-and-drop, keyboard shortcuts, and basic search. Designer creates component library and core user flows.

- Dependencies: Supabase project setup and authentication configuration

Phase 2: Collaboration & Polish (1 week)

- Key Deliverables: Developer adds real-time sync, team features, and performance optimization. Designer conducts user testing and implements feedback.

- Dependencies: MVP core functionality complete and tested

Phase 3: Launch Preparation (3-5 days)

- Key Deliverables: Both team members focus on final testing, deployment setup, analytics implementation, and go-to-market preparation.

- Dependencies: All core features complete and performance targets met